Test Plan

| Project | Alphonso |
| --- | --- |
| Sprint # | March 19B |
| Sprint Duration | 1 Mar 2019 – 215 Mar 2019 |

Sprint Bandwidth:

| Role | Total People | Bandwidth Available (in Days) | Planned Bandwidth (in Days) | Unplanned Bandwidth (in Days) | Leaves (in Days) | Final Bandwidth (in Days) |
| --- | --- | --- | --- | --- | --- | --- |
| QA | 1 | 11 | 10 | 0 | 1 | 10 |

Scope:

- Functional and Integration.

- Production bug fixes and improvements.

- Sanity Testing on Production.

- Sanity Automation Suite

Features:

| S. No | Features |
| --- | --- |
| 1 | Local Web and Location attribution report. |
| 2 | National Location/Mobile app/Web attribution reports |
| 3 | Local WAR and LAR reports |

Environnement :

- Individual QA environments for various parallel upcoming releases –

  - http://dashqa2.alphonso.tv/?app=7002

  - http://dashqa2.alphonso.tv/?app=7000

Features Testing Status:

| S. No | Features | Impacted | Regression | Environment | Comments |
| --- | --- | --- | --- | --- | --- |
| 1 | Production testing | Yes | Yes | Dashqa-7002 | Manual Regression completed |
| 2 | LAR for PCH | Yes | Yes | Dashqa-7002 | Manual Regression completed |
| 3 | Pixel OTT tag –National and Local | Yes | Yes | Dashqa-7000 | Manual Regression completed |
| 4 | Schema Version in JSON | Yes | Yes | Dashqa-7000 | Manual Regression completed |
| 5 | Stein Mart Report access to camelotsmm.com | Yes | Yes | Dashqa-7000 | Manual Regression completed |
| 6 | Export the attribution report in PPTX | Yes | Yes | Dashqa-7002 | Manual Regression completed |

Test Schedule :

| Task Name | Efforts (In Man-hours/days) | Comments |
| --- | --- | --- |
| Location Attribution Report Validation Automation Test cases | 2 day | Completed |
| Lead Nurturing HLTS and Test cases | 1 day | Completed(need to add more validations) |
| Testing stein Mart access(Camelotsmm.com) | 4 hours | Completed |
| JSON schema Version changes | 5 hours | Completed |
| Framework Research and integration work | 2 days | Completed(JEST finalized) |
| Export Attribution report to ppt | 1 day | Completed |
| OTT tag testing | 1 day | Completed(testing done on 1 ticket from Catherine) |
| Manual testing on Highlights and CA-Highlights page | 2 hours | Completed(4 bugs raised) |
| Artifacts integration with Circle CI | 3 hours | completed |
| Integration and production release testing | 1 day | Completed(pushed to production with sanity) |
| Insights Terminology (Documents creation) | 3 hours | In progress |
| PCH testing | 2 hours | Completed |